ICS261: SSAD & Project
Team number	32
Project Title	CoWork - Co-Working Space Management Platform
Document	Project Plan
Creation date	31st August, 2014
Created By	Gaurav Mittal, Goutam Nair, Anurag Gupta, Saksham Aggarwal, Apaar Garg
Client	Organisation : CIE / Client : Mr. Raghu Prodduturi

# Brief problem statement
CoWork is a space management platform to enable easier management of co-working spaces. This platform enables functionalities like adding desks, adding companies, meeting room scheduling, event room scheduling, invoice generation,etc. This platform is primarily to manage the space in CIE.
# Team Members
Goutam Nair : Project Manager and Tester.
Gaurav Mittal : Database Handler and Backend Developer.
Saksham Aggarwal : Database Handler and Backend Developer.
Anurag Gupta : UX Designer & Front-End Developer.
Apaar Garg : UX Designer & Front-End Developer.
# Team Communication
We have scheduled a day (Wednesday) for meetings with the client. The team will be meeting regularly for checking the progress and establishing the status. We have created a ChatRoom in HipChat so that we can discuss ideas and solve doubts with the client or team members. We will also integrate BitBucket with Hipchat so it keeps updating everyone with all the changes that happen on bitbucket repo.
We also plan to set aside a day in a week to meet with the TA to give our progress.
# Development Environment
Version Control : GIT (BitBucket)
Text-Editor : Sublime, Vim, Emacs, Ace
Programming Languages : PHP, JavaScript (Jquery) , CSS
Testing Framework : CodeCeption
FrameWork: BootStrap
Collaboration Tools : HipChat ( https://www.hipchat.com/ ) , BitBucket ( https://bitbucket.org/ ), FTPloy ( http://ftploy.com/ ) – for continuous deployment.
Note : If we plan to create a mobile software then we will be using the Android Studio IDE and the Java Programming Language.
# Milestone Schedule
Milestone	Due Date	Release	Deliverable?
Create draft requirements	8/24/14	R1	No
Submission of Project Plan Documentation	8/31/14	R1	Yes
Finalize requirements	9/4/14	R1	Yes
Software Requirement Specification	9/14/14	R1	Yes
Basic Functionality Implementation	9/20/14	R1	No
Project Test Plan	9/24/14	R1	Yes
Design Documentation	10/5/14	R1	Yes
R1 Release	10/15/14	R1	Yes
Debugging, Testing and Adding/Changing Features	10/31/14	R2	No
Revised Design Documentation	11/4/14	R2	Yes
Final Integration and Deployment	11/18/14	R2	No
R2 Release	11/20/14	R2	Yes

Note : Project Status Report Documentation will be delivered every two weeks starting from 4th September 2014.